Question1:

Agile project planning – Create a one page project plan for a new software feature using Agile planning techniques.include backlog items with estimated story points and a prioritised list of user stories.

Answer:
### Agile Project Planning
#### Project: New Software Feature - Task Tracker
Objective: Develop a task tracking feature to enhance project management within the existing software platform.
Project Team:
- Product Owner: [Name]
- Scrum Master: [Name]
- Development Team: [Names]
Timeline: Sprint Duration: 2 weeks
#### Backlog:
User Story	Story Points	Priority
As a user, I want to create a new task.	3	High
As a user, I want to assign a task to a team member.	5	High
As a user, I want to set task deadlines.	2	Medium
As a user, I want to view task progress.	8	High
As a user, I want to receive notifications for task updates.	5	Medium
As a user, I want to filter tasks by priority.	3	Low

#### Sprint 1 (2 weeks):
Goal: Develop core functionalities for task creation, assignment, and progress tracking.
User Story	Story Points	Status
As a user, I want to create a new task.	3	Complete
As a user, I want to assign a task to a team member.	5	In Progress
As a user, I want to set task deadlines.	2	Pending
As a user, I want to view task progress.	8	Pending
As a user, I want to receive notifications for task updates.	5	Pending

#### Sprint 2 (2 weeks):
Goal: Implement task progress tracking and notification functionalities.
User Story	Story Points	Status
As a user, I want to assign a task to a team member.	5	Complete
As a user, I want to set task deadlines.	2	In Progress
As a user, I want to view task progress.	8	Pending
As a user, I want to receive notifications for task updates.	5	Pending
As a user, I want to filter tasks by priority.	3	Pending

Note: Backlog refinement and adjustments will occur during sprint reviews and retrospectives to adapt to evolving requirements and feedback.

### Question 2:
Daily Standup simulation – write a script for a daily standup meeting for a development team working on a software feature from question1 address a common challange and incorparate a solution into the comunication flow.
Answer:
### Daily Standup Meeting Simulation
Scenario:
The development team is currently working on implementing a new task tracking feature. However, they are facing a challenge with task prioritization, which is causing delays in completing the sprint goals.
Script:
Scrum Master: Good morning team! Let's kick off our daily standup. As usual, let's go around and share our updates and any blockers we're facing.
Developer 1: Morning everyone. Yesterday, I completed the task assignment functionality. Today, I'm working on setting task deadlines.
Developer 2: Hey team. I've started testing the task assignment feature and found a bug related to user permissions. I've raised a ticket for it.
Product Owner: Thanks for the update. I'll prioritize the bug fix so it doesn't hinder our progress.
Scrum Master: Great, let's ensure we address that promptly. Now, let's discuss our challenge with task prioritization. It seems to be affecting our progress. Any suggestions on how we can improve this?
Developer 3: I think we need clearer criteria for prioritizing tasks. Maybe we can consider impact on user experience and business value?
Scrum Master: Excellent point. Let's incorporate that into our backlog refinement sessions moving forward. Additionally, I'll set up a quick workshop to discuss prioritization techniques that we can all benefit from.
Product Owner: Sounds like a plan. I'll also ensure that the backlog reflects the updated priorities based on our discussions.
Scrum Master: Perfect. Let's aim to address this challenge swiftly so we can maintain our momentum. Anything else before we conclude?
Developer 1: Just a quick reminder to keep communication channels open. If anyone encounters blockers, let's raise them early to prevent delays.
Scrum Master: Absolutely, proactive communication is key. Alright team, let's tackle today with full force. Remember, we're stronger together. Have a productive day, everyone!
Team: Thank you!